**Group Name**: CEQ

**Project Title**: Twenty Questions

**Date, Time (start and end), & Location**: 02-21-2023, Time (6:30-7:30), Online

**Members Present**: Caela Goins, Edwin Catalan, Quadre Jackson

**Members Absent**: None

**Members Excused (attach request**): None

**Agenda:**

**Topics Discussed**

* + - HTML: created pages for user requirements/needs
    - CSS: designed layout and scheme of html
    - JavaScript: displayed appropriate questions to user
    - PHP: handled registration and login forms from the user
    - SQL: created tables for members and animal category

Caela: HTML/CSS pages for user requirements

Edwin: JavaScript for questions & SQL tables for forms

Quadre: PHP for register and login forms

* + - Project status: On track (The project is about a third or so of the way there. There are more requirements that have yet to be implemented.

Next Week:

* Register user
* Log in/check password
* Character length requirements
* Special character requirements
* Page navigation
* Question/response display and input

**Decisions Made**

Create more dynamic webpages, tweak the CSS

Work on sessions and cookies for the user

**Other matters**

Testing segments of the code with some trial runs will be necessary

Two people will probably work on it at the same time in different areas

**Next Meeting Date, Time and Location**

02-22-2023, Time (6:30-7:30), Online